Terms of Reference

Consultancy Title: Water Catchment Management Planning Specialist

Project Name: Adaptation to Climate Change in the Coastal Zone in Vanuatu Coastal Climate Adaptation Project VCAP

Duty Station:

Duration of the Contract: 60 working days (excluding international travel) for 1 year Starting Date: July 01 , 2016 End Date: June 30, 2017

Objectives: The key role of the Water Catchment Management Planning Specialist will be to identify interventions that will contribute to the management of water catchment in the upland areas linking to coastal areas at village and area council level to enhance their resilience. These interventions will assist in the development of an Upland Management CCA (UMCCA) Plan for key sites which will focus on addressing aspects of coastal and watershed management. The development of the UMCCA Plan will involve a comprehensive baseline survey on how threats and issues of terrestrial upland (from agriculture and forestry) is affecting freshwater and coastal ecosystems and what management approaches can be identified to address them. It is also expected that the UMCCA Plan will outline comprehensive extension and outreach program for communities (including men, women and youth) on proper management of water supply sources. The consultant working with key government lead through this work will be expected to contribute in the development of the UMCCA Plan. The plan should articulate specific plans for managing water resources and creating terrestrial conservation areas in sites where this is required. The plan should also identify interventions that will support the provision of secure clean water to communities through catchment management. It should also focus on how to proper manage upland soil erosion and maximizing coastal protection. The plan should also identify training needs for the target communities to improve knowledge regarding sustainable water catchment management and where necessary identify intervention activities support access to clean water and management of linked catchment systems from upland to the coastal ecosystem. Specific to this work, the consultant will conduct work that will be guided by the following outcome and output of the VCAP project document (which will be provided upon request): Outcome 1.2: Improved climate resilience of coastal areas through integrated approaches Output 1.2.2: Coastal areas stabilized through re-vegetation and other ‘soft’ approaches to complement ‘hard’ measures The outcome of this work should contribute to the decision making process of developing the Upland Management CCA Plan that will be implemented and managed by responsible communities through the support of key government stakeholders. This consultancy work will be conducted as team approach with each consultant reporting specifically on his/ her delivery. The interventions for catchment management must link to the other connecting ecosystems (upland and coastal) and the Community Climate Change Adaptation Development Strategy (C3ADS).

Background Vanuatu ranks as the world’s most vulnerable country due to its high exposure to natural disasters, scattered island geography, narrow economic base, inadequate communication and transportation networks, and limited capacity to cope with disasters including those caused or exacerbated by the effects of climate change. Annually Vanuatu has been impacted by a number of cyclones, which are expected to become more intense under current climatic projections, with coastal communities and ecosystems being most vulnerable and impacted by these events. Vanuatu is already being and will continue to be heavily impacted by climate change with future scenarios projecting increased temperatures, sea-level rise, and increased severity of cyclones, increased ocean temperatures and ocean acidification. In addition, an increased likelihood of an increase in the frequency of El Niño events will present its own long-term seasonal challenges. These challenges, combined with rapid population growth spread over 80 islands, an agricultural and coastal-based economy facing acute medium-term challenges and inadequate delivery of government services, especially in remote areas, will continue to limit the potential for long-term sustainable development and achievement of the Sustainable Development Goals. The Vanuatu NAPA places particular emphasis on the need for community-based resource management, embracing both traditional and modern practices and enhancing the resilience of vulnerable coastal communities. To address these priorities, the project “Adaptation to Climate Change in the Coastal Zone in Vanuatu” (V-CAP) focuses on five of the adaptation options outlined in the NAPA including: i) development of provincial / local adaptation and ICM plans, ii) climate proofing of infrastructure design and development planning, iii) development of an efficient early warning system, iv) awareness raising and capacity building, and v) coastal re-vegetation and rehabilitation. The overall aim of the V-CAP Project is to improve the resilience of the coastal zone in Vanuatu to the impacts of climate change in order to sustain livelihoods, food production and preserve/improve the quality of life in targeted vulnerable areas. Six sites have been selected for this projects with various interventions. VCAP is a central project for achieving UNDAF Outcome 1: “Improved resilience of Pacific Island Countries and Territories, with particular focus on communities, through integrated implementation of sustainable environmental management, climate change adaptation/mitigation, and disaster risk management. The consultancy under this project is part of the corporate outcome of UNDP MCO Fiji “Growth is inclusive and sustainable, incorporating productive capacities that create employment and livelihoods for the poor and excluded” (Strategic Plan 2014-2015, Outcome 1). After a delay caused by tropical cyclone Pam, the VPAC project is now in the second year of implementation. The target audience for this assignment are government agencies related to extension of agriculture/forestry practice, and small-holder farmers and fishing communities in selected watersheds within the target areas of VPAC. The consultancy work will have to take into consideration gradually evolving policies, management plans and guides by the Government of Vanuatu (GoV) and other parties and projects operating in a similar context as VPAC. The work might be constrained by limited logistical facilities and support infrastructure available.

Scope of work/Expected Output The Watershed Catchment Planning Specialist will work closely with the Agro-Forestry Planning Specialist and will be expected to conduct the following activities: Output 1.2.2 Develop baselines of issues and threats of terrestrial upland ecosystems with a particular focus on impacts of climate change on water catchments and water supply sources and key sites for protection/management at the selected V-CAP Project sites; Develop Integrated Upland Management and Climate Change Adaptation Plan (UMCCAP) through a participatory approach that will integrate water catchment management to forestry, agriculture management, and traditional management regimes at the village, community and areas council level identifying time-bound actions for long-term management to include tabu and Community Conservation Areas. Implementation of the Upland Management and Climate Change Adaptation Plan (UMCCAP) though development of time bound annual workplans that focuses on activities that will management of catchment areas linked to coastal ecosystem and support the provision of clean water for communities; As part of the implementation of Upland Management and Climate Change Adaptation Plan (UMCCAP) develop specific cooperative programs to support the following: enhanced water storage during the dry season through tank provisions; inclusion of soft measures for management of catchment and erosion control; reduction of pollution in catchment through hard measures (fencing), planting of sensitive areas in catchment sites to reduce further damages (if any); provision of emergency and disaster water supply backups. This will need to be coordinate with Field Officers, Area Council and appropriate provincial officials and extension staff from key national agencies; The process in developing the Upland Management CCA Plan will be a team approach with the Agro-Forestry Management Planning Specialist. The UPMCCA Plan should link to other project outputs (output 1.1.1, 1.2.1, 1.2.2 – as per project document which can be share upon request). The UMCCAP should also take into consideration the preliminary Climate Change Adaptation Plan developed at community level in terms of planning interventions on the ground. The Management plan must consider the listed activities below (a-c) and develop implementation plan identified for the following sites: North-west Epi Island - Shefa Province, South Santo- Sanma Province, Central Pentecost - Penama Province, Tafea Outer Islands - Tafea Province, South Malekula – Malampa Province, Torres Group – Torba Province (also referred to as all sites): Emphasis on upland management approaches to minimize sediment flow into waterways and coastal environment (all sites) Water supply quality and security is enhanced and linked to DRM plans (all sites) Enhancing water supply- in particular linked to DRM plans (all sites) The engagement process of this work will operate at different levels which includes village level, community level (communities may contain a number of villages) and area council. Field assistants will be provided by the responsible government agency through the VCAP Project Implementation Unit (PIU). At the end of the consultancy period, the work conducted should help contribute to achieving the following project targets: Reduction in cases of water borne illnesses in communities affected by improved catchment Increase water security for 2,000 people The consultant will also be expected to work with a national specialist and responsible component coordinators while engaging in this work. Because of the scope of work and the accessibility of sites, the work under this consultancy will only need to focus on 4 priority sites as recommended by government. The consultant will be required to provide capacity building to the national specialist during his/her work who will then take on the skills and knowledge to complete the remaining sites as there are 6 sites collectively. Reporting and Coordination The consultant will be expected to report and coordinate work with the following key parties: 1. GoV agency mandated for the mission (Agriculture and Forestry) 2. Department of Local Authority (DLA) to work with the involved community 3. PIU/Project Manager on behalf of the National Project Director 4. PIU/CTA for VPAC The engagement and achievement of this work will be reflected through the following key result areas working as a team with the Agro-Forestry Management Planning Specialist: Baseline (30 days): A baseline survey on issues and threats of terrestrial upland ecosystem with particular focus on climate change on water catchments and water supply sources and any potential sites that needs to be protected/managed for the prioritized sites. The baseline must be able to identify highly erosive sites and factors with erosion causation and how they affect catchment sites. The baseline information must be used to develop an integrated upland and catchment management plan. The baseline will need to be presented to key government stakeholders and PIU in order to identify the content of the Upland Management CCA Plan. Management interventions to address immediate threats and issues to catchments sites can be identified and implemented during this process. Development of 1st and final draft of the Upland Management CCA Plan for key sites (20 days): From the baseline work, a 1st draft of the management plan should be developed for comments before submission of the final draft. An implementation plan for each of the sites should also be developed through this process which should include interventions that will support the provision of clean water and management of catchment areas. The management plan should identify sites and measures for water tank provision to enhance dry season water storage; soft measures for catchment management and erosion control; hard measures for reducing pollutant in catchment, appropriate infrastructure to secure water sources and provision of emergency and disaster water supply back up. Planning (10 days): In conjunction with other consultants assisting in the development of the Upland Management CCA Plan, identify suitable approaches to enhance catchment and secure clean water in a form of a workplan or implementation plan. The work plan should identify demonstrations for the activities identified in the management plan. Training programs should be identified for key target audiences to enhance their skills and understanding in management planning. Specific cooperative programs with forestry, agriculture and water resource agencies should also be identified. The plan developed will be used for implementing the management plan which will also be used for monitoring over time. All on the ground logistics will be coordinated by the VCAP Project Implementation Unit (PIU). All component 1 consultants will be expected to attend a project briefing and planning prior to any field visits. All reports on deliverables will be submitted to UNDP through the endorsement of the PIU (using the project management structure). Timelines & Due dates This contract is totaled to 60 days over a period of 1.0 years beginning from when contract will be signed. Deliverables will also be assessed based on key result areas achieved according to the following timeframe: Deliverable Timeline Submission and approval of work plan indicating methodology and timeline for the 60 working days excluding international travel Within 15 days of signing contract (July 15th 2016) Submission and approval of methodology for baseline data gathering. This will require travel to Vanuatu to discuss with responsible government lead on methodology and area to focus. July 30 th 2016 Submission and approval of baseline report for the prioritized. This will be an outcome of the assessment done from each sites. The baseline report will need to be presented to government to determine content of Management Plan overall October 30th 2016 Submission of the 1st draft Upland Management CCA Plan for comments to government stakeholders. This will be supported by component coordinators, DLA and Area Council on the ground. December 30th , 2016 Submission and approval of final draft of the Upland Management CCA Plan as the amended document that has accepted comments from government February 30th , 2017 Submission and approval of implementation plan for the prioritized sites from the final draft UMCCA Plan to be approved in the Annual Board Meeting for 2017 April 30th 2017

Resources Provided All costs associated with the delivery of this work based on work plan submitted detailing all activities to achieve delivery and timeline. Ground transportation to facilitate in-country meetings and consultation. Any other travel expenses can be claimed upon receiving a copy of his/her receipt. Travel cost to country will be facilitated only unless specific in financial proposal. Meals and accommodation in Port Villa and outside Port Villa must be included in consultant’s budget. Travel cost to project sites will be facilitated by VCAP PIU - Airfares only Office facility in Port Vila and target site with access to internet, printer and scanner Field visit support by site coordinators and selected staff in Port Vila Nomination of national counterpart

Supervision/Reporting Reports to: UNDP for deliverables based on endorsement from responsible government partner PMU for all activities in-country and logistic support. He/She will be expected to also provide workplan and report on all activities conducted to PMU. Presentation to key working groups and committees as when required

Requirement for Qualifications & Experience Minimum educational qualifications: MSc in Natural Resource Management related subject with focus on water catchment and linking ecosystems management etc. Minimum experiences More than 10 years’ experience in natural resource management with specific focus on catchment management planning Has worked in the Pacific region conducting similar work would be an advantage. Experience in GIS mapping tools for environmental assessment and modelling Technical understanding of sustainable resource management interventions and planning for at least 15 years or more Demonstrates capacity to assess environmental technical reports and in identifying management strategies Experience working with multiple stakeholders in management planning and in facilitating processes for decision makings across key target audience Documented understanding of global climate change matters with impact on island ecosystems, small island agriculture, forestry, fisheries. English language skill is a must, French and/or Bislama are additional assets. Functional Competencies: Demonstrates integrity by demonstrating positive values and ethical standards through his/her actions Promotes the vision, mission, and strategic goals to support VCAP project. Displays gender, religion, race, nationality and age sensitivity and adaptability Treats all people fairly without favoritism and must be culturally sensitive Analytical judgment, results-orientation and efficiency in a multi-tasking environment Shares information, knowledge and experience through effective and frequent communication Ability to plan and prioritize work effectively in order to keep deadlines Ability to engage various partners and stakeholders and builds strong relationships with clients and other stakeholders Ability to work in an organized and systematic manner and demonstrate professionalism with high level of integrity in the day-to-day performance of duty Good inter-personal and teamwork skills, networking aptitude, ability to work in multicultural environment Consistently approaches work with energy and a positive, constructive attitude Demonstrates openness to change and ability to manage complexities Demonstrates strong commitment and patience to deal with competing deadlines, demands, and interests Ability to build consensus and garner support under complex situations Remains calm, in control and good humored even under pressure Exudes a friendly atmosphere where colleagues/counterparts can easily ask questions and seek assistance

Proposal Requirements Technical Proposal CV/P11 Form Statement of how applicant meets requirement Methodology / Approach if required and to include travel plan based on number of days that will be spent in country Names/Contacts of 3 referees Financial Proposal Daily Consultancy Fee (No fee range to be stated) Living Expenses while living in duty station for the period of work (only for those applicant living outside of duty station. Do not state UN DSA rate) Financial proposal to be submitted separate from Technical proposal

Payment Schedule (if required): Payment will be made based on submission and approval of deliverables for the identified due dates Travel logistics will be facilitated by VCAP PIU and UNDP procurement to support visa application Consultancy fee will be paid based on satisfactory completion of deliverables approved by UNDP Deliverable Payment Submission and approval of work plan indicating methodology and timeline for the 60 working days excluding international travel 20 % Submission and approval of methodology for baseline data gathering. This will require travel to Vanuatu to discuss with responsible government lead on methodology and area to focus. 10 % Submission and approval of baseline report for the 3 sites. This will be an outcome of the assessment done from each sites. The baseline report will need to be presented to government to determine content of Management Plan overall 10 % Submission of the 1st draft Upland Management CCA Plan for comments to government stakeholders. 10 % Submission and approval of final draft of the Upland Management CCA Plan as the amended document that has accepted comments from government 30 % Submission and approval of implementation plan for the prioritized sites from the final draft UMCCA Plan to be approved in the Annual Board Meeting for 2017 20 %

Evaluation Method (Cumulative score – Technical + Financial) Responsive & compliant Price Weighted criteria (evaluation grid)

Proposal Submission Submission format (Technical & Financial) Mode of submission (email/hand delivery/Fax) Closing date/time Contact Person

| Evaluation Criteria (70%) |
| --- |
| Qualifications |
| MSc in Agriculture or Forestry related subject with focus on integrated farming systems like agro-forestry, permaculture, inter-cropping, sustainable farming, conservation agriculture etc. | 5% |  |
| Experience and Skills |
| More than 10 years’ experience in agricultural and forestry related work and in designing management plans Has worked in the Pacific region conducting similar work would be an advantage. Technical understanding of sustainable agricultural interventions and forestry planning for at least 15 years or more Demonstrates capacity to assess environmental technical reports and in identifying management strategies Experience working with multiple stakeholders in management planning and in facilitating processes for decision makings across key target audience Documented understanding of global climate change matters with impact on island ecosystems, small island agriculture, forestry, fisheries. English language skill is a must, French and/or Bislama are additional assets. | 10% 10% 10% 10% 5% 5% 5% |  |
| Competency |
| Ability to lead strategic planning, results-based management and reporting and lead in formulation, implementation, monitoring and evaluation of development programmes and projects, mobilize resources Experience of evaluating technical projects and organizational strategy, policy development and change management will be an advantage. | 5% 5% |  |
| Evaluation Criteria | 70% |  |
| Financial | 30% |  |

Proposal Submission

- Submission format (Technical & Financial)

- Technical Proposal - Technical proposal - a P11 form (available on the UNDP website                                  http://www.undppc.org.fj/_resources/article/files/P11%20_Personal_History_Form.pdf) , and an updated CV, with contact details of at least three referees and a cover letter setting out how the applicant meets the selection criteria

- Financial Proposal - The consultant is requested to provide a proposal or quotation of the fees/cost for the services which will be rendered using the following format and should be separate from the technical proposal

- Mode of submission (email) –

All applications must be clearly marked and submitted by 5.00pm, 20th June 2016 (Fiji Time) electronically to procurement.fj@undp.org.

For further information concerning this Terms of Reference, please contact: Loraini Sivo, Programme Analyst, UNDP Pacific Office, Suva, on e-mail telephone (679) 3312500.

Incomplete applications will not be considered, and only candidates for whom there is further interest will be contacted.

UNDP is committed to achieving workforce diversity in terms of gender, nationality and culture. Individuals from minority groups, indigenous groups and persons with disabilities are equally encouraged to apply. All applications will be treated with the strictest confidence.